# Legal Document Generator

Python-based Lease Agreement Drafting Tool

## Phase 4: Project Planning

| Field | Details |
| --- | --- |
| Project Title | Legal Document Generator |
| Phase | Phase 4: Project Planning |
| Prepared by | Usha, Sangeetha, Devisri, Deepadharshini, Aaradana |
| Mentor | Durga D |
| College / Team ID | Government Arts College (Autonomous), Salem - 7 |
| Date | 28/09/2026 |

### Project Overview

This plan describes how the Legal Document Generator is divided into milestones and sprints, who does what, the timeline, and the risks that could affect the project.

### Milestones

| Milestone | Description | Deliverable |
| --- | --- | --- |
| Milestone 1 | Idea selection and design | Lease agreement structure with 16 sections finalised |
| Milestone 2 | Core development | Python program that generates the agreement text |
| Milestone 3 | Document output | Formatted Word (.docx) file with placeholders and draft notice |
| Milestone 4 | Testing and demo | Program tested and demo video recorded |

### Sprint Plan

| Sprint | Tasks | Duration | Status |
| --- | --- | --- | --- |
| Sprint 1 | Select project, install Python, set up folders and GitHub repository | Day 1 | Completed |
| Sprint 2 | Design the 16-section agreement structure | Day 1 - 2 | Completed |

| Sprint | Tasks | Duration | Status |
| --- | --- | --- | --- |
| Sprint 3 | Write the Python code to take inputs and generate the text | Day 2 - 3 | Completed |
| Sprint 4 | Format and save the output as a Word document | Day 3 | Completed |
| Sprint 5 | Testing, fixing errors, documentation and demo preparation | Day 4 | Completed |

### Roles and Responsibilities

| Role | Responsibility |
| --- | --- |
| Usha | Team member - shared project work |
| Sangeetha | Team member - shared project work |
| Devisri | Team member - shared project work |
| Deepadharshini | Team member - shared project work |
| Aaradana | Team member - shared project work |
| Mentor | Guidance, review of documents and evaluation of the demo |

### Tools and Resources

  - Python and pip for the program and libraries

  - Code editor to write the Python code

  - MS Word to open and check the output

  - GitHub to store the phase-wise files

  - Google Drive to store the demo video

### Risk Analysis

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Generated legal text is unclear or wrong | Document may mislead the user | Add a draft notice and review the text manually |
| Missing or wrong input from the user | Incomplete agreement | Use [Insert ...] placeholders for missing details |
| Library or Python version problems | Program does not run | Install required libraries and test before the demo |

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Time shortage | Work not completed on time | Divide the work among team members and follow the sprint plan |
| Team member unavailable | Work delayed | Keep all files on GitHub so anyone can continue |

### Deliverables

  - Working Legal Document Generator (Python program)

  - Sample generated Lease Agreement (.docx)

  - Eight phase documents: Brainstorming, Requirements, Design, Planning, Development, Testing, Documentation and Demonstration

  - Public GitHub repository and demo video